# Project: E-commerce Manual Testing mini project

## Objective

Verify main functionality (Login, Cart, Checkout) work as expected without severe errors.

## Scope

- In-scope: Homepage, User Registration/ User login, Product searching, Cart functionality, Checkout, Basic Security Testing (SQLi, XSS, Sensitive Data Exposure on UI)

- Out-scope: External links (advertisement), API Performance, Performance Testing.

## Test Strategy

- Type: Manual Testing (Black-box tesing)

- Coverage: Functional Testing (Happy path & Negative cases)

- Security : Basic Security Testing (SQLi, XSS, Sensitive Data Exposure on UI)

- Test case design: Equivalence partitioning, Boundary value analysis

## Resources

### Tester

- Name: Nguyen Thanh Duy

- Role: Self-train Tester

- Experience: Self-trained

### Tool

- Test Case & Bug Reporting: Microsoft Excel, Jira (for Portfolio demonstration)

- Documentation: Microsoft Word

- Collaboration: Jira Dashboard

### Test Environment

- URL: https://automationexercise.com/

- Browser: Coc Coc ver 148.0, Microsoft Edge ver 143.0

- Device: Personal Computer (Window 11 pro 64 bit)

### Timeline

Test case design: 24/12/2025 – 25/12/2025 (2 days)

Test Execution : 26/12/2025 - 27/12/2025 (2 days)

Bug reporting & analysis: 2/12/2025 onwards